Project Planning Phase

Date: 18th Feb 2026
Team ID: LTVIP2026TMIDS36724
Project Name: Online Payments Fraud Detection System Using Machine Learning
Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preparation | USN-1 | Collect IEEE-CIS Fraud Detection Dataset from public source | 2 | High |
| Sprint-1 |  | USN-2 | Clean dataset and handle missing values | 3 | High |
| Sprint-1 |  | USN-3 | Perform encoding and handle class imbalance | 2 | High |
| Sprint-2 | Model Development | USN-4 | Perform feature reduction (394 → 53 features using PCA & feature importance) | 3 | High |
| Sprint-2 |  | USN-5 | Train multiple ML models (Logistic Regression, Random Forest, XGBoost) | 3 | High |
| Sprint-2 |  | USN-6 | Evaluate models using Cross-Validation and AUC ROC; select best model | 3 | High |
| Sprint-3 | KPI & Deployment | USN-7 | Build web application using Streamlit for user input | 4 | High |
| Sprint-3 |  | USN-8 | Integrate trained XGBoost model and display Fraudulent / Genuine result | 3 | High |
| Sprint-3 |  | USN-9 | Test application, optimize performance, and fix bugs | 2 | Medium |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 5 Days | 02 Feb 2026 | 06 Feb 2026 | 7 |
| Sprint-2 | 9 | 5 Days | 07 Feb 2026 | 11 Feb 2026 | 9 |
| Sprint-3 | 9 | 5 Days | 12 Feb 2026 | 16 Feb 2026 | 9 |

Velocity Calculation

Total Story Points Completed = 7 + 9 + 9 = 25
Total Sprints = 3

Velocity = 25 / 3 = ~8.33 story points per sprint